# Factorial paper — what's missing to reach submission

Purpose: consolidated readiness checklist for the factorial paper (Paper 1). Tracks what needs to happen between the current state (pipeline built, pilot complete, planning docs mature) and a submitted manuscript.

Related docs: index.md · analysis_plan.md · completion_tracker.md · manuscript_skeleton.md · differentiation_from_leapp.md · neuroimage_prerequisites.md

Status as of 2026-09-18: planning docs mature; N=1 pilot processed; cohort scaling not started.

────────────────────────────────────────────────────────────

## Current readiness snapshot

| Category | Ready | Partial | Not started |
| --- | --- | --- | --- |
| Pipeline (SC, all 6 arms) | ✅ |  |  |
| Reproducibility infrastructure (containers, provenance JSON) | ✅ |  |  |
| Planning docs (index, analysis plan, skeleton, tracker, LeAPP lineage) | ✅ |  |  |
| Pilot processing (sub-TBI011011 × 7 arms) | ✅ |  |  |
| Cohort BIDS + lesion masks |  | ⚠️ (subject 2 in BIDS, none processed yet) |  |
| Full-cohort processing |  |  | ❌ |
| Analysis plan sign-off |  | ⚠️ (template ready, not signed) |  |
| Analysis code |  |  | ❌ |
| Cohort completion / QC-by-arm table |  |  | ❌ |
| Figures + tables |  |  | ❌ |
| Manuscript draft |  |  | ❌ |
| Coauthor list + contributions |  |  | ❌ |
| Cover letter |  |  | ❌ |
| Data availability plan |  | ⚠️ (concept) |  |

────────────────────────────────────────────────────────────

## Blockers — must have before submission

### Data

[ ] Cohort identified — ~100 TrackTBI subjects with clinician-traced lesion masks (currently N=2 in BIDS: TBI011011, TBI011204)

[ ] BIDS conversion completed for the full lesion-mask cohort

[ ] Basic BIDS QC pass per subject (T1w + DWI presence, orientation, geometry)

[ ] Lesion mask availability audit — which subjects have clinician-traced masks vs need retracing / auto-segmentation

### Processing

[ ] Six-arm factorial processed on the cohort — orig-std, orig-lesion, neurolit-std, neurolit-lesion, vbt-std, vbt-lesion with per-arm output isolation under RESULTS_ROOT/arms/<arm>/

[ ] Container digests recorded per subject-arm for reproducibility supplement

[ ] Per-arm completion tracking — populate `completion_tracker.md` with real data

[ ] Per-arm QC pass criteria applied per subject (empty-node fraction, SIFT2 mu, pathology QA, marker files)

### Analysis planning

[ ] `analysis_plan.md` locked — all 13 sections signed off before opening group results

[ ] Primary numeric outcome chosen (mean abs edge diff / global correlation / PC1)

[ ] Primary parcellation chosen (DKT default; Schaefer 200 sensitivity if Tier 2 addition included)

[ ] Statistical framework locked (within-subject test type, multiple-comparison correction)

[ ] Completion-N threshold locked per arm (default: N ≥ 40)

### Analysis execution

[ ] Analysis code repo/dir — analysis/paper1/ with scripts for:

Pre-specified contrast tests (*-std vs *-lesion within anatomy)

Secondary anatomy contrasts (orig vs neuroLIT vs VBT)

Anatomy × ACT interaction 2×3 ANOVA

Per-arm QC aggregation

Failure-mode diagnosis (which subject-arm failed, why)

[ ] QC-by-arm table generated — RQ4 primary result

### Manuscript

[ ] Section-by-section draft — flesh out `manuscript_skeleton.md` template

[ ] Figure 1 — pipeline schematic (6 arms + optional supplement branches)

[ ] Figure 2 — cohort QC by arm (completion rates, streamline counts, empty nodes)

[ ] Figure 3 — factorial sensitivity distributions (violin plots of connectome change per contrast)

[ ] Figure 4 — representative cases (3 subjects: unilateral / bilateral / large lesion)

[ ] Figure 5 — anatomy × ACT interaction plot (or forest plot of contrast effect sizes)

[ ] Table 1 — demographics (age, sex, education, GCS, injury mechanism, lesion volume/location)

[ ] Table 2 — per-arm completion (subject × arm matrix)

[ ] Table 3 — pre-specified contrasts (effect sizes, p-values, adjusted)

[ ] Supplement figures (Deep Atropos sensitivity, alternative parcellation, provenance schema, container digests)

### Administrative

[ ] Author list confirmed — PI, analyst, coauthors, contributions per CRediT taxonomy

[ ] Data availability statement — BIDS-Derivatives location + policy (Zenodo DOI target for release)

[ ] Code availability — GitHub repo tagged for release; container digests

[ ] IRB / TRACK-TBI DUA compliance verified for imaging data use

[ ] Cover letter — highlights (TBI extension of LeAPP, neuroLIT third arm, cohort scale, reproducibility infra)

[ ] Reference list — Zotero / Mendeley library assembled with all analog + methods citations

────────────────────────────────────────────────────────────

## Should have (for the HBM default target tier)

[ ] Bilateral-lesion subgroup analysis as first-class result (not buried in supplement) — TBI-specific finding LeAPP could not produce

[ ] Deep Atropos vs HSVS 5TT sensitivity on cohort subset (N ≥ 30 if feasible; falls back to pilot-only)

[ ] Container digest table in supplement (SHA per SIF at cohort-processing time)

[ ] Failure-mode analysis — per-arm failure characterization if any arm underperforms (VBT-bilateral, midtrans crashes, neuroLIT out-of-distribution)

[ ] Two coauthor rounds internally before submission

[ ] Statistical review — someone independent to verify statistical framework choices

────────────────────────────────────────────────────────────

## Stretch (for NeuroImage tier)

Each item raises the ceiling from HBM → NeuroImage. Costs vary; see `differentiation_from_leapp.md` for detailed effort estimates and marginal-value analysis.

[ ] Synthetic-lesion validation on CIDUR controls (Tier B — LeAPP-parity) — 4 wks; single biggest ceiling-lift

[ ] Cross-parcellation robustness suite (Schaefer 200 + 4S 156 alongside DKT) — 1 wk compute

[ ] Edge-level uncertainty quantification via bootstrap tractography seeds — 2 wks

[ ] Test-retest reliability on repeat-scan subjects if any — free if data exists

[ ] Lesion-topology → arm-recommendation decision tree — 1-2 wks post-hoc; high marginal value

[ ] Multi-measure connectome consistency (count + SIFT2 + length + FA + MD) — analysis-only

[ ] Cross-site harmonization (ComBat or site regressors) — analysis-only

[ ] Prospective preregistration on OSF / AsPredicted — 1 day

[ ] Deep Atropos as full third factorial axis (3×2×2 = 12 arms) — 2× compute, scope-expanding

────────────────────────────────────────────────────────────

## Timeline placeholder

Fill in dates as milestones are reached. Firewall = "group results opened" per analysis plan § 11.

| Milestone | Target date | Actual date | Owner |
| --- | --- | --- | --- |
| Cohort BIDS conversion complete |  |  |  |
| Lesion mask availability audit |  |  |  |
| Cohort processing begins |  |  |  |
| Cohort processing complete |  |  |  |
| Completion/QC-by-arm table complete |  |  |  |
| Analysis plan sign-off |  |  | (firewall #1) |
| Group results opened |  |  | (firewall #2 — no plan changes after) |
| First manuscript draft |  |  |  |
| Coauthor round 1 |  |  |  |
| Coauthor round 2 |  |  |  |
| Submission (HBM default) |  |  |  |

────────────────────────────────────────────────────────────

## Dependencies flowchart

Cohort BIDS + lesion masks

│

▼

Per-subject 6-arm processing

│

├─► Container digests recorded ──────────────┐

│                                            │

▼                                            │

Per-arm QC pass                                  │

│                                            │

▼                                            │

Cohort completion / QC-by-arm table              │

│                                            │

▼                                            │

Analysis plan sign-off ────────► FIREWALL 1     │

│                                            │

▼                                            │

Group-level factorial analyses                   │

│                                            │

▼                                            │

Effect sizes + significance ──► FIREWALL 2      │

(venue decision)  │

│                                            │

▼                                            │

Figures + tables ◄───────────────────────────────┘

│

▼

First manuscript draft

│

▼

Coauthor rounds

│

▼

Submission

────────────────────────────────────────────────────────────

## Risk register

| Risk | Mitigation |
| --- | --- |
| Cohort N < 40 per arm | Report as failure-mode analysis; consider dropping low-N arm from primary; fall back to NeuroImage: Reports |
| VBT systematic failures on bilateral cases | Document as first-class finding; validate as TBI-specific limitation of LeAPP's method |
| neuroLIT out-of-distribution behavior | Sensitivity analysis in supplement; may motivate future retraining |
| Deep Atropos supplement N insufficient | Fold into pilot-only qualitative supplement |
| Reviewer perceives paper as "just LeAPP re-run on TBI" | Foreground bilateral handling + neuroLIT + reproducibility infrastructure in intro |
| Cross-site heterogeneity confounds arm effects | Cross-site harmonization (Tier 2 addition) |

────────────────────────────────────────────────────────────

## See also

`index.md` — cover doc + cross-tier paper matrix

`analysis_plan.md` — 13-section pre-registration template

`completion_tracker.md` — per-subject × per-arm tracker

`manuscript_skeleton.md` — writing template

`differentiation_from_leapp.md` — ranked additions menu

`leapp_lineage.md` — LeAPP + lineage deep summary

`neuroimage_prerequisites.md` — three gates for NeuroImage tier

`../distance_novelty.md` — contribution framework and consolidated list